National University of Computer and Emerging Sciences

CS3009 — Software Engineering  |  Spring 2026

Deliverable 2

Naawbi

Learning Management System

| Team Name | Ibwaan |
| --- | --- |
| Team Lead | Ibraheem Farooq |
| Members | 23i-0708 ¦ Ali Aan Khowaja 23i-0816 ¦ Ibraheem Farooq 23i-0819 ¦ Wajih-Ur-Raza Asif |
| Submission Date | 25 March 2026 |
| Repository | github.com/aliaankhowaja/Naawbi |

ibbi1020  ·  wajih-rathore  ·  aliaankhowaja

PART A — Project Team Info

Team Updates

No changes to team membership have occurred since Deliverable 1. Ibraheem Farooq continues to serve as Team Lead. All three team members additionally contributed as developers during Sprint 2.

| Member | Role(s) | GitHub |
| --- | --- | --- |
| Ibraheem Farooq | PM / Scrum Master / Developer | github.com/ibbi1020 |
| Wajih-Ur-Raza Asif | Requirements Architect / Tester / Developer | github.com/wajih-rathore |
| Ali Aan Khowaja | Developer / UI Designer | github.com/aliaankhowaja |

Team Agreement

The team agreement established in Deliverable 1 remains fully active. No revisions to communication methods, meeting schedules, version control practices, work division, submission responsibilities, or contingency planning were required during Sprint 2.

PART B — Development Methodology: Scrum

1. Sprint 2 Overview

| Field | Value |
| --- | --- |
| Sprint Duration | 1 March 2026 – 25 March 2026 |
| Sprint Goal | Implement course announcements, assignment creation with configurable deadlines and late policies, file-based submission tracking, and the student to-do list. |
| Modules Developed | Announcements & Materials ¦ Assignments & Submissions ¦ To-Do List & Deadlines |

2. Sprint 2 Backlog

a) User Stories Selected for Sprint 2

US 10 & US 11 — As an Instructor, I want to post announcements so that I can broadcast important updates or instructions to all enrolled students; as a Student, I want to see an announcement feed for my course so that I never miss critical information from my instructor.

US 14 & US 15 — As an Instructor, I want to create assignments with a title, description, and due date/time so that expectations are clear to students; I also want to define late policies and resubmission rules so that I can enforce grading standards.

US 16, US 17 & US 18 — As a Student, I want to submit my assignments via file upload so that I can turn in my completed work electronically; as an Instructor, I want the system to timestamp all submissions so that I can accurately determine their status; as a Student, I want to see the status of my submissions (submitted, late, missing) so that I know my work has been received.

US 23 & US 24 — As a Student, I want to view a to-do list within my course catalogue section so that I have complete visibility over my progress (submitted vs. missing items); I also want the system to highlight upcoming due dates and late/missed items so that I can effectively manage my deadlines and prioritise my workload.

b) Sub User Stories and Task Breakdowns

US 10 & 11 — Course Announcements

Design CreateAnnouncement form with title, body text, and inline formatting controls (bold, italic, underline, bullet)

Support optional file attachments on announcements via system file picker

Persist announcement record to database linked to course with author ID and server timestamp

Display announcement feed per course in reverse-chronological order for all enrolled students

Show author name and post timestamp on each announcement card

US 14 & 15 — Assignment Creation and Policies

Design CreateAssignment form: title, description, total points, due date (DatePicker), due time (hour/minute spinners)

Add late submission toggle: 'Allow late turn-ins' vs. 'Hard deadline'

Persist assignment to database linked to course with late policy flag

Propagate new assignment to course stream and enrolled students' To-Do lists on creation

US 16, 17 & 18 — Submissions and Tracking

Implement file upload area within AssignmentDetails view using system FileChooser

Record server-side timestamp on every submission event

Auto-tag submission status: Submitted (on time) / Late (after deadline, if policy allows) / Missing (deadline passed, no upload)

Implement conditional unsubmit / resubmit based on deadline and instructor late policy setting

Threaded comment area within assignment detail view for both students and instructors

US 23 & 24 — To-Do List

Implement To-Do view listing all pending assignments across every enrolled course

Partition list into Active (upcoming) and Missing (deadline passed without submission) sections

Deadline urgency colour-coding: red (overdue), orange (due within 48 hours), default (normal)

Auto-refresh list on load; clicking an item opens AssignmentDetails view

Auto-remove item from active list once submission is recorded

3. Structured Specifications

Spec 1: US 10 & US 11 — Course Announcements

| Field | Detail |
| --- | --- |
| Actor | Instructor (post); Student (view) |
| Inputs | Announcement title (required), body text (required), optional file attachments |
| Processing | Validate title and body are non-empty; insert announcement record with author ID, course ID, and server timestamp; persist any attached files; push to course stream |
| Outputs | Announcement immediately visible in course feed for all enrolled students, ordered newest-first |
| Preconditions | Instructor is logged in and owns the course |
| Postconditions | Announcement record persisted; all enrolled students can view it |
| Exceptions | Empty title or body → inline validation error; form does not submit |

Spec 2: US 14 & US 15 — Assignment Creation and Policies

| Field | Detail |
| --- | --- |
| Actor | Instructor |
| Inputs | Title (required), description (optional), total points (required, numeric), due date (DatePicker, required), due time (hour/minute spinners, required), late submission toggle |
| Processing | Validate title, points, and deadline are non-empty; combine date and time into a LocalDateTime; insert assignment record linked to course with late policy flag |
| Outputs | Assignment appears in course stream and on all enrolled students' To-Do lists |
| Preconditions | Instructor is logged in; course exists |
| Postconditions | Assignment record persisted with deadline and late policy; visible to students |
| Exceptions | Missing title → validation error; missing deadline → validation error; non-numeric points → validation error |

Spec 3: US 16, 17 & 18 — Assignment Submissions and Tracking

| Field | Detail |
| --- | --- |
| Actor | Student (submit); Instructor (view status) |
| Inputs | File selected via system FileChooser |
| Processing | Record server-side timestamp; compare against assignment deadline; evaluate late policy flag; set status: Submitted (before deadline), Late (after deadline if policy permits), Missing (deadline passed, no upload) |
| Outputs | Submission record stored; status badge updated in AssignmentDetails view for both student and instructor |
| Preconditions | Student is enrolled in the course; assignment is accessible and has a set deadline |
| Postconditions | Submission record created or updated with file path and timestamp; status visible to student and instructor |
| Exceptions | No file selected → submit button remains inactive until a file is chosen via the file picker; late submission when policy disallows → submission is blocked and the student is notified |

Spec 4: US 23 & US 24 — Student To-Do List and Deadline Awareness

| Field | Detail |
| --- | --- |
| Actor | Student |
| Inputs | System reads all assignments across enrolled courses at page load |
| Processing | Fetch all assignments for enrolled courses; filter out submitted items; classify remaining as Active (deadline in future) or Missing (deadline passed without submission); compute urgency relative to current time |
| Outputs | To-Do view showing Active and Missing sections; items colour-coded red (overdue), orange (due ≤ 48 hours), default (more than 48 hours); clicking any item opens AssignmentDetails |
| Preconditions | Student is logged in and enrolled in at least one course |
| Postconditions | Student sees an accurate, up-to-date workload snapshot; submitted items are absent from the list |
| Exceptions | No pending assignments → empty state message displayed |

4. Scrum Board (Github Projects Snapshots)

Three snapshots were captured from the Github Projects board at key stages of Sprint 2. The board tracks story progress across Backlog, Ready, In Progress, In Review, and Done columns.

[ Snapshot 1 — Sprint 2 backlog uploaded to Github Projects at sprint start ]

Snapshot 1 — Sprint 2 backlog uploaded to Github Projects at sprint start

[ Snapshot 2 — Mid-sprint board state (~50% of stories complete) ]

Snapshot 2 — Mid-sprint board state (~50% of stories complete)

[ Snapshot 3 — End of Sprint 2: all planned stories complete ]

Snapshot 3 — End of Sprint 2: all planned stories complete

5. Sprint 2 Burn-Down Chart

The burn-down chart below compares planned story points (21 SP total) against completed story points across the sprint duration (1 March – 25 March 2026).

[ Sprint 2 Burn-Down Chart — planned vs. completed story points ]

Sprint 2 Burn-Down Chart — planned vs. completed story points

PART C — Deliverable 2 Document

1. Introduction

Context

Naawbi is a university-level Learning Management System (LMS) being developed iteratively across multiple sprints by Team Ibwaan for CS3009 Software Engineering (Spring 2026). This document covers Deliverable 2, which represents the output of Sprint 2.

Progress from Sprint 1 to Sprint 2

Sprint 1 established the structural foundation of the platform: course creation, the course catalogue, and the unique-code enrollment workflow. Sprint 2 extends this foundation into the core learning workflow. Instructors can now publish announcements, create assignments with configurable deadlines and late policies, and students can submit work electronically with automatic status tracking. A student-facing To-Do list aggregates pending work across all enrolled courses with urgency indicators, providing proactive deadline awareness.

Problem Statement

The problem remains unchanged from Deliverable 1: fragmented academic tooling forces students to track deadlines, submissions, and grades across multiple disconnected systems. Sprint 2 directly addresses the submission and communication gap — the previously built course structure now has live content flowing through it.

2. Project Vision

Build a clean, reliable, course-centric LMS that instructors can use to manage learning materials and evaluations, and that students can use to track progress and performance.

Sprint 1 delivered the course structure. Sprint 2 delivers the content and submission layer. Future sprints will close the loop with authentication, role enforcement, material distribution, and grading.

Key differentiators:

Submission tracking — timestamped file submissions with automatic status tagging (Submitted / Late / Missing).

Deadline awareness — urgency-coloured To-Do list providing students a single view of all pending work.

Grading pipeline — rubric-driven grading and gradebook (planned for a future sprint).

3. Intended Use of the System

| Stakeholder | Primary Need | Sprint 2 Impact |
| --- | --- | --- |
| Student | Single place to track work, deadlines, and grades | Can now submit assignments, view submission status, and see a unified To-Do list across all courses |
| Instructor | Unified workflow for publishing content and collecting work | Can now post announcements and create assignments with deadlines and late policies |

4. Features and Overall Functionality

Sprint 1 Features — Completed in Deliverable 1

| Feature | User Stories | Status |
| --- | --- | --- |
| Course Creation | US 5 | ✓ Done |
| Course Catalogue and Home Page | US 6, US 9 | ✓ Done |
| Unique Class Code Enrollment | US 7, US 8 | ✓ Done |

Sprint 2 Features — Completed in Deliverable 2

| Feature | User Stories | Description |
| --- | --- | --- |
| Course Announcements | US 10, US 11 | Instructors post announcements; students view a real-time course feed |
| Assignment Creation and Policies | US 14, US 15 | Instructors create assignments with deadlines, point values, and late submission rules |
| Assignment Submissions and Tracking | US 16, US 17, US 18 | Students submit files; system timestamps and tags status automatically |
| To-Do List and Deadline Awareness | US 23, US 24 | Student-facing aggregated pending work list with urgency colour-coding |

How Sprint 2 Improved System Capability

Sprint 1 gave users a place to be. Sprint 2 gives them something to do. The course structure is now populated with content (announcements), actionable tasks (assignments), and a feedback mechanism (submission status). The To-Do list converts the system from a passive catalogue into an active workload manager, giving students proactive visibility into pending work across all their enrolled courses.

5. User Stories (Sprint 2)

5.1  Announcements & Materials

US 10 — As an Instructor, I want to post announcements so that I can broadcast important updates or instructions to all enrolled students.

US 11 — As a Student, I want to see an announcement feed for my course so that I never miss critical information from my instructor.

5.2  Assignments & Submissions

US 14 — As an Instructor, I want to create assignments with a title, description, and due date/time so that expectations are clear to students.

US 15 — As an Instructor, I want to define late policies and resubmission rules so that I can enforce grading standards.

US 16 — As a Student, I want to submit my assignments via file upload so that I can turn in my completed work electronically.

US 17 — As an Instructor, I want the system to timestamp all submissions so that I can accurately determine their status (submitted, late, missing).

US 18 — As a Student, I want to see the status of my submissions (submitted on time, late, missing) so that I know my work has been received.

5.3  To-Do List & Deadlines

US 23 — As a Student, I want to view a to-do list within my course catalogue section so that I have complete visibility over my progress (submitted vs. missing items).

US 24 — As a Student, I want the system to highlight upcoming due dates and late/missed items so that I can effectively manage my deadlines and prioritise my workload.

6. Non-Functional Requirements (NFR) — Updated

| NFR Category | Requirement |
| --- | --- |
| Performance | Primary pages (course home, assignment list, To-Do list) load within 2–3 seconds under normal class sizes (~200 students per course) on typical lab hardware. File uploads complete within a reasonable time for typical submission sizes (documents and PDFs up to 10 MB). |
| Security | Students can only view their own submission files and status. Instructors can only access courses they own. User inputs (announcement text, assignment descriptions) are validated and sanitised. File uploads are restricted to expected types to prevent malicious uploads. |
| Reliability | Submissions are not lost once acknowledged by the system. Deadline-based status (Submitted / Late / Missing) is computed consistently using server time, not client time. Errors are surfaced with actionable messages rather than silent failures. |
| Usability | Consistent navigation and layout across all Sprint 2 modules. Status badges (Submitted / Late / Missing) use both colour and text so they are not reliant on colour alone. To-Do list urgency colours (red, orange) are consistent with the status badge colour palette. |
| Maintainability | Layered architecture (controller / model / view) maintained across all new modules. Business logic (deadline evaluation, status tagging) is encapsulated in model classes, not in UI controllers. |
| Scalability | To-Do list and submission tracking queries are designed to handle multiple courses and hundreds of assignments without requiring denormalised data structures. |
| Auditability | Submission events (file upload, unsubmit, resubmit) are logged with server timestamps. Announcement creation is logged with author and timestamp. These records are preserved and not overwritten on resubmission. |

7. Iteration 2 Implementation Screenshots

[ Screenshot 1 — Create Announcement view ]

Screenshot 1 — Create Announcement view

Create Announcement — instructor form with title, body, formatting controls (bold/italic/underline/bullet), and optional file attachment.

[ Screenshot 2 — Course stream ]

Screenshot 2 — Course stream

Course Stream — reverse-chronological feed displaying announcements with author name and timestamp.

[ Screenshot 3 — Create Assignment dialog ]

Screenshot 3 — Create Assignment dialog

Create Assignment — instructor form with title, description, total points, date picker, time spinners, and late submission toggle.

[ Screenshot 4 — Assignment Details with submission area ]

Screenshot 4 — Assignment Details with submission area

Assignment Details — student view showing assignment metadata, file upload area, submission status badge (Submitted / Late / Missing), and threaded comment section.

[ Screenshot 5 — To-Do List view ]

Screenshot 5 — To-Do List view

To-Do List — student-facing aggregated view of all pending assignments across enrolled courses, partitioned into Active and Missing sections, colour-coded by urgency.

8. Work Division for Sprint 2

| Member | Sprint 2 Responsibilities |
| --- | --- |
| Ibraheem Farooq (PM / Scrum Master / Developer) | Sprint 2 planning and tracking. Maintains Github Projects board state across sprint stages. Final review and packaging of deliverable artefacts. Branch/PR oversight and release readiness. Contributed to backend development for course and announcement modules. |
| Wajih-Ur-Raza Asif (Requirements Architect / Tester / Developer) | Sprint 2 user stories, sub-story breakdowns, and structured specifications. Consistency verification between acceptance criteria and implemented behaviour. Deliverable document authoring and completeness review. Contributed to development and testing of submission tracking and To-Do list logic. |
| Ali Aan Khowaja (Developer / UI Designer) | Lead implementation of all Sprint 2 features: Announcements, Assignment Creation, AssignmentDetails with submission flow, and To-Do List. UI design and screen layout for all new views. Produces Sprint 2 implementation screenshots and demo-ready flows. |